Minutes of Meeting –23th, March 2026

| Meeting Information |  |
| --- | --- |
| Meeting Name/ Topic | Weekly Standup Meeting |
| Date and time | 23th, March 2026 ¦ 10 :15 AM – 10:45 AM |
| Venue | Online (Microsoft Teams) |
| Meeting Objective(s) | - Review of the previous week’s action items. - Identification of blockers or challenges. |
|  | - Discussion of new risks. - Plan for the upcoming week. |

| Meeting Attendees |  |
| --- | --- |
| Sl. | Attendees |
| 1 | Mr. Dinesh – Technical Lead |
| 2 | Ms. Dharshini – Software Tester Trainee |
| 3 | Mrs. Greena R – Software Tester |
| 4 | Mrs. Keerthiga – Android Developer |
| 5 | Mr. Lalithkumar – Software Trainee |
| 6 | Mr. Madhan – Hardware Engineer |
| 7 | Mrs. Mohanapriya – Software Engineer |
| 8 | Ms. Monisha – Software Engineer |
| 9 | Mr. Manoj – Software Trainee |
| 10 | Ms. Pavithra – Software Trainee |
| 11 | Ms. Rishika – Software Trainee |
| 12 | Ms. Kaviya – Software Trainee |

| This Week Planned Works |  |  |
| --- | --- | --- |
| 1 | TLS Project - TLS DB Tables corrections add Execution flow DB tables - TLS Role Based permission flow - TLS Flow discussion with client and UI/UX team | Dinesh |
| 2 | TLS (GPC 005) - Start API testing TLS - Prepare test cases for upcoming screens - Review the flow diagram - Update flow diagram after review | Dharshini |
| 3 | Chit - Chit testing - Prepare testcases for Invalid advance, Reports Imaigal Trust - Retesting | Greena |
| 4 | TLS - Bulk Data import and error document flow VVG - Client Demo | Keerthiga |
| 5 | Ghost - Cbt week 1 pending ui - Cbt issue list which client told this weel 2 ui - All crm api are change new api flow and ui correction also for crm api made change - Sentry demo (temp stopped) - SonarQube remain fix (stopped) - SBT flow(temp stopped) | Lalithkumar |
| 6 | - Work on TLS project (BOM preparation) - 5 student project. - Printer service - HVAC duct cleaning robot service. - New HVAC duct cleaning robot | Madhan |

| 7 | Chit Project - Code Deployment for retesting and production - Balance account report - Testing corrections - Need to plan for beta release Aadhisakthi finance - Changes in PN search - Corrections PN payable amount for current year in ledger To verify the integrated codes and to support for deployment in SSM HRMS . Assign the review the intern works. | Mohanapriya |
| --- | --- | --- |
| 8 | Ghost Project CBT - Remaining bug fix using funded sonar cube (in progress) - Socket implementation pending work - Pending Bug fixes Imaigal trust - Review the flow and code | Monisha |
| 9 | Chit application - Testing correction - Test correction (23) completed (9) - New defect rise means implement the work | Manoj |
| 10 | Chit Project Guarantor Pdf - Complete remaining Guarantor Pdf download | Pavithra |
| 11 | Imaigal Trust - Continue the ui corrections | Rishika |
| 12 | - Cronjob monthly report corrections | Kavya |

Verified By:

Admin’s Signature